****

**MINISTRY OF EDUCATION AND TRAINING**

**FPT UNIVERSITY**


Capstone Project Document

**Build an Information Management System for a datacenter**

|  |  |
| --- | --- |
| **Group 2** | |
| **Group members** | Lê Thị Thu Hà – SE60943  Huỳnh Lâm Hà Tiên – SE60932  Cao Hồng Nam – SE61061 – Dropped out  Huỳnh Hiếu Bảo– SE60708 – Dropped out |
| **Supervisor** | Ngô Đăng Hà An |
| **Ext. Supervisor** | N/A |
| **Capstone Project Code** | IMS |

- Ho Chi Minh City, 04 January 2016 -

This page is intentionally left blank

**

**CAPSTONE PROJECT REGISTER**

Class: Duration time: from 04/01/2016 To ..….…./20…..

(\*) Profession: Ngo Dang Ha An Specialty: <IS> <JS>

X

(\*) Kinds of person make registers: Lecturer Students

X

1. Register information for supervisor (if have)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Full name** | **Phone** | **E-Mail** | **Title** |
| Supervisor 1 | Ngô Đăng Hà An |  | anndh@fpt.edu.vn | Mr. |

2. Register information for students (if have)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Full name** | **Student code** | **Phone** | **E-mail** | **Role in Group** |
| Student 1 |  |  |  |  |  |
| Student 2 |  |  |  |  |  |
| Student 3 |  |  |  |  |  |

3. Register content of Capstone Project

(\*) 3.1. Capstone Project name:

English: Build an Information Management System for a datacenter

Vietnamese: Xây dựng hệ thống quản lý thông tin của một trung tâm dữ liệu

Abbreviation:IMS

(\*) 3.2. Main proposal content (including result and product)

1. Theory and practice (document):

Data centers are physical or virtual infrastructure used by enterprises to house computer, server and networking systems and components for the company's information technology (IT) needs, which typically involve storing, processing and serving large amounts of mission-critical data to clients in client/server architecture.

**Information Management System** of a data center (**IMS**) supports staffs to perform tasks includes:

* Customer information management
* Server Information management
* Server placement management
* IP address allocation management
* Usage history of IP address reporting

1. Program: **IMS** has the following functions:
   1. Manage customer information:
      1. Add/Update/Active or Deactivate customer information
      2. Record time customer go into data center
   2. Manage server information:
      1. Add/Edit/Search/Delete configuration of a server
      2. Record history of a server: carry on/out server room
      3. Create report of server delivery
      4. Record time server which was upgraded configuration.
   3. Manage placement of server:
      1. Add/ Update/ Search/ Delete location of server on a rack
      2. Add network configuration of server
      3. Record time server is moved from a rack to a rack
      4. Create report of server moving.
   4. Manage IP address allocation:
      1. Add new IP address
      2. Update usage status of IP address
      3. Record IP address assigned to server. IP assignment can be done manually or automatically
      4. Search available/ unavailable IP addresses
   5. Report usage history of IP address.
      1. Report blocked IP address
      2. Report free IP address
      3. Statistic IP addresses being used by customers

**-Technology:**

Programming Language: C# ( or Java)

Database: SQL Server (mySQL)

1. Other products:

N/A

4. Other comment (propose all relative thing if have)

N/A

|  |  |
| --- | --- |
| **Supervisor (If have)**  *(Sign and full name)* | Ha noi, date …… ………. /20 …..  **On behalf of Registers**  *(Sign and full name)* |

Table of Contents

[Table of Contents 3](#_Toc448178654)

[List of Tables 7](#_Toc448178655)

[List of Figures 10](#_Toc448178656)

[Definitions, Acronyms, and Abbreviations 15](#_Toc448178657)

[A. Introduction 16](#_Toc448178658)

[1. Project Information 16](#_Toc448178659)

[2. Introduction 16](#_Toc448178660)

[3. Current Situation 16](#_Toc448178661)

[4. Problem Definition 16](#_Toc448178662)

[5. Proposed Solution 17](#_Toc448178663)

[5.1. Feature functions 17](#_Toc448178664)

[5.2. Advantages and disadvantages 17](#_Toc448178665)

[6. Functional Requirements 18](#_Toc448178666)

[7. Roles and Responsibility 19](#_Toc448178667)

[B. Software Project Management Plan 20](#_Toc448178668)

[1. Problem Definition 20](#_Toc448178669)

[1.1. Name of this Capstone Project 20](#_Toc448178670)

[1.2. Problem Abstract 20](#_Toc448178671)

[1.3. Project Overview 20](#_Toc448178672)

[2. Project organization 23](#_Toc448178673)

[2.1. Software Process Model 23](#_Toc448178674)

[2.2. Roles and responsibilities 23](#_Toc448178675)

[2.3. Tools and Techniques 24](#_Toc448178676)

[3. Project Management Plan 24](#_Toc448178677)

[3.1. Software development life cycle 24](#_Toc448178678)

[3.2. Phase Detail 25](#_Toc448178679)

[3.3. All Meeting Minutes 26](#_Toc448178680)

[4. Coding Convention 27](#_Toc448178681)

[C. Software Requirement Specification 28](#_Toc448178682)

[1. User Requirement Specification 28](#_Toc448178683)

[1.1. Shift Head requirement 28](#_Toc448178684)

[1.2. Staff requirement 28](#_Toc448178685)

[1.3. Shift Manager requirement 29](#_Toc448178686)

[1.4. Customer requirement 29](#_Toc448178687)

[2. System Requirement Specification 29](#_Toc448178688)

[2.1. External Interface Requirement 29](#_Toc448178689)

[2.2. System Overview Use Case 30](#_Toc448178690)

[2.3. List of Use Case 31](#_Toc448178691)

[3. Software System Attribute 187](#_Toc448178692)

[3.1. Usability 187](#_Toc448178693)

[3.2. Reliability 188](#_Toc448178694)

[3.3. Availability 188](#_Toc448178695)

[3.4. Security 188](#_Toc448178696)

[3.5. Maintainability 188](#_Toc448178697)

[3.6. Portability 188](#_Toc448178698)

[3.7. Performance 188](#_Toc448178699)

[4. Conceptual Diagram 189](#_Toc448178700)

[D. Software Design Description 191](#_Toc448178701)

[1. Design Overview 191](#_Toc448178702)

[2. System Architecture Design 191](#_Toc448178703)

[3. Component Diagram 192](#_Toc448178704)

[4. Detailed Description 193](#_Toc448178705)

[4.1. Class Diagram 193](#_Toc448178706)

[4.2. Class Diagram Explanation 195](#_Toc448178707)

[4.3. Interactive Diagram 203](#_Toc448178708)

[5. User Interface Design 225](#_Toc448178709)

[5.1. User Login 225](#_Toc448178710)

[5.2. View List Racks and Locations 226](#_Toc448178711)

[5.3. View List IP Addresses 227](#_Toc448178712)

[5.4. Add new rack 228](#_Toc448178713)

[5.5. Add IP Address 229](#_Toc448178714)

[5.6. View Schedule 230](#_Toc448178715)

[5.7. View Report Block IP 231](#_Toc448178716)

[5.8. Add New Staff 232](#_Toc448178717)

[5.9. Request Add Server 233](#_Toc448178718)

[5.10. Add Server Information 235](#_Toc448178719)

[5.11. Request Return IP 236](#_Toc448178720)

[5.12. Request Return Rack 237](#_Toc448178721)

[5.13. View List Requests 238](#_Toc448178722)

[5.14. View List Servers 239](#_Toc448178723)

[5.15. Request Add Server Info 240](#_Toc448178724)

[5.16. Request Change IP Info 241](#_Toc448178725)

[5.17. Request Rent Rack Info 242](#_Toc448178726)

[5.18. View Server Detail 243](#_Toc448178727)

[6. Database Design 244](#_Toc448178728)

[6.1 Entity relationship diagram 244](#_Toc448178729)

[6.2. Entity Dictionary 247](#_Toc448178730)

[7. Algorithms 251](#_Toc448178731)

[7.1 Generate AssignedShift 251](#_Toc448178732)

[7.2 Generate IP Address Range 253](#_Toc448178733)

[7.3 Find list of available Racks 255](#_Toc448178734)

[7.4 State machine diagram for Request Offline Status 258](#_Toc448178735)

[7.5 State machine diagram for Request Online Status 258](#_Toc448178736)

[7.6 State machine diagram for Task Status 259](#_Toc448178737)

[7.7 State machine diagram for Server Status 259](#_Toc448178738)

[E. 番５のレポート。システムの展開とテスト 259](#_Toc448178739)

[1. はじめに 259](#_Toc448178740)

[1.1 概要 259](#_Toc448178741)

[1.2 テストアプローチ 259](#_Toc448178742)

[2. データベース関係ダイアグラム 260](#_Toc448178743)

[2.1 ウェブアプリケーション物理的なダイアグラム 260](#_Toc448178744)

[2.2 ウェブアプリケーションデータ辞書 262](#_Toc448178745)

[3. パフォーマンス対策 268](#_Toc448178746)

[3.1 情報検索のパフォーマンス 268](#_Toc448178747)

[3.2 メールを送信するパフォーマンス 268](#_Toc448178748)

[3.3 IPアドレスを生成するパフォーマンス 268](#_Toc448178749)

[4. テスト計画 268](#_Toc448178750)

[4.1 テストする機能 269](#_Toc448178751)

[4.2 テストされない機能 270](#_Toc448178752)

[5. システムテストのテストケース 270](#_Toc448178753)

[5.1 ウェブシステムのテストケース 270](#_Toc448178754)

[F. 番６のレポート。ソフトウェアユーザーズマニュアル 296](#_Toc448178755)

[1. インストレーションガイド 296](#_Toc448178756)

[1.1. サーバ側で環境を設定 296](#_Toc448178757)

[1.2. サーバ側で展開 296](#_Toc448178758)

[2. ユーザーガイド 302](#_Toc448178759)

[2.1. “Add Server”のリクエストを作成する 302](#_Toc448178760)

[2.2. “Add Server”のリクエストをプロセスする 303](#_Toc448178761)

[2.3. IPアドレスを割り当てる 304](#_Toc448178762)

[2.4. 位置を割り当てる 304](#_Toc448178763)

[2.5. 手作りをエクスポートする 305](#_Toc448178764)

[2.6. スタッフにタスクを割り当てる 306](#_Toc448178765)

[2.7. タスクを再割り当てする 306](#_Toc448178766)

[2.8. ラックを追加する 307](#_Toc448178767)

[2.9. IPアドレスを追加する 308](#_Toc448178768)

[2.10. IPアドレスをブロックする 309](#_Toc448178769)

[2.11. ブロックしたIPアドレスのレポートを見る 309](#_Toc448178770)

[2.12. スケジュールを見る 310](#_Toc448178771)

[2.13. 通知が出る 311](#_Toc448178772)

[G. Appendix 312](#_Toc448178773)

List of Tables

[Table 1: Definitions, Acronyms, and Abbreviations 15](#_Toc448178774)

[Table 2: Roles and Responsibility 19](#_Toc448178775)

[Table 3: Hardware requirement for client 22](#_Toc448178776)

[Table 4: Hardware requirement for server 22](#_Toc448178777)

[Table 5 : Software requirement 23](#_Toc448178778)

[Table 6: Roles and responsibilities 24](#_Toc448178779)

[Table 7: Software development life cycle 25](#_Toc448178780)

[Table 8: Phase 1 – Requirement Analysis 26](#_Toc448178781)

[Table 9: Phase 2 - Design 26](#_Toc448178782)

[Table 10: Phase 3 - Implementation 26](#_Toc448178783)

[Table 11: Phase 4 - Testing 26](#_Toc448178784)

[Table 12: Phase 5 - Maintenance 26](#_Toc448178785)

[Table 13: Use case IMS001 - <Shift Head> View request detail 33](#_Toc448178786)

[Table 14: Use case IMS002 - <Shift Head> Accept request “Add Server” 35](#_Toc448178787)

[Table 15: Use case IMS003 - <Shift Head> Accept request “Bring server away” 36](#_Toc448178788)

[Table 16: Use case IMS004 - <Shift Head> Accept request “Assign IP Address” 38](#_Toc448178789)

[Table 17: Use case IMS005 - <Shift Head> Accept request “Change IP Address” 41](#_Toc448178790)

[Table 18: Use case IMS006 - <Shift Head> Accept request “Return IP Address” 43](#_Toc448178791)

[Table 19: Use case IMS007 - <Shift Head> Accept request “Rent Rack” 45](#_Toc448178792)

[Table 20: Use case IMS008 - <Shift Head> Accept request “Return Rack” 47](#_Toc448178793)

[Table 21: Use case IMS009 - <Shift Head> Process request “Add Server” 48](#_Toc448178794)

[Table 22: Use case IMS010 - <Shift Head> Process request “Bring Server Away” 50](#_Toc448178795)

[Table 23: Use case IMS011 - <Shift Head> Process request “Assign IP Address” 52](#_Toc448178796)

[Table 24: Use case IMS012 - <Shift Head> Process request “Change IP Address” 54](#_Toc448178797)

[Table 25: Use case IMS013 - <Shift Head> Process request “Return IP Address” 55](#_Toc448178798)

[Table 26: Use case IMS014 - <Shift Head> Process request “Rent Rack” 58](#_Toc448178799)

[Table 27: Use case IMS015 - <Shift Head> Process request “Return Rack” 59](#_Toc448178800)

[Table 28: Use case IMS016 - <Shift Head> Reject request “Add Server” 61](#_Toc448178801)

[Table 29: Use case IMS017 - <Shift Head> Reject request “Bring Server Away” 63](#_Toc448178802)

[Table 30: Use case IMS018 - <Shift Head> Reject request “Assign IP Address” 66](#_Toc448178803)

[Table 31: Use case IMS019 - <Shift Head> Reject request “Change IP Address” 67](#_Toc448178804)

[Table 32: Use case IMS020 - <Shift Head> Reject request “Return IP Address” 69](#_Toc448178805)

[Table 33: Use case IMS021 - <Shift Head> Reject request “Rent Rack” 71](#_Toc448178806)

[Table 34: Use case IMS022 - <Shift Head> Reject request “Return Rack” 73](#_Toc448178807)

[Table 35: Use case IMS023 - <Shift Head> Export procedure 75](#_Toc448178808)

[Table 36: Use case IMS024 - <Shift Head> Reassign task 76](#_Toc448178809)

[Table 37: Use case IMS025 - <Shift Head> View daily schedule 78](#_Toc448178810)

[Table 38: Use case IMS026 - <Shift Head> Write note 79](#_Toc448178811)

[Table 39: Use case IMS027 - <Shift Head> View server detail 80](#_Toc448178812)

[Table 40: Use case IMS028 - <Shift Head> Change server location 82](#_Toc448178813)

[Table 41: Use case IMS029 - <Shift Head> View IP Address 83](#_Toc448178814)

[Table 42: Use case IMS030 - <Shift Head> Add IP Address 84](#_Toc448178815)

[Table 43: Use case IMS031 - <Shift Head> Block IP Address 86](#_Toc448178816)

[Table 44: Use case IMS032 - <Shift Head> Unblock IP Address 87](#_Toc448178817)

[Table 45: Use case IMS033- <Shift Head> View list location 88](#_Toc448178818)

[Table 46: Use case IMS034 - <Shift Head> Add rack 89](#_Toc448178819)

[Table 47: Use case IMS035 - <Shift Head> Receive notification 91](#_Toc448178820)

[Table 48: Use case IMS036 - <Shift Head> View report Blocked IP Address 92](#_Toc448178821)

[Table 49: Use case IMS037 - <Staff> View request detail 94](#_Toc448178822)

[Table 50: Use case IMS038 - <Staff> Process request “Add Server” 96](#_Toc448178823)

[Table 51: Use case IMS039 - <Staff> Process request “Bring Server Away” 98](#_Toc448178824)

[Table 52: Use case IMS040 - <Staff> Process request “Assign IP Address” 100](#_Toc448178825)

[Table 53: Use case IMS041 - <Staff> Process request “Change IP Address” 102](#_Toc448178826)

[Table 54: Use case IMS042 - <Staff> Process request “Return IP Address” 103](#_Toc448178827)

[Table 55: Use case IMS043 - <Staff> Process request “Rent Rack” 106](#_Toc448178828)

[Table 56: Use case IMS044 - <Staff> Process request “Return Rack” 107](#_Toc448178829)

[Table 57: Use case IMS045 - <Staff> Reject request “Add Server” 109](#_Toc448178830)

[Table 58: Use case IMS046 - <Staff> Reject request “Bring Server Away” 111](#_Toc448178831)

[Table 59: Use case IMS047 - <Staff> Reject request “Assign IP Address” 114](#_Toc448178832)

[Table 60: Use case IMS048 - <Staff> Reject request “Change IP Address” 115](#_Toc448178833)

[Table 61: Use case IMS049 - <Staff> Reject request “Return IP Address” 117](#_Toc448178834)

[Table 62: Use case IMS050 - <Staff> Reject request “Rent Rack” 119](#_Toc448178835)

[Table 63: Use case IMS051 - <Staff> Reject request “Return Rack” 121](#_Toc448178836)

[Table 64: Use case IMS052 - <Staff> Export procedure. 123](#_Toc448178837)

[Table 65: Use case IMS053 - <Staff> View daily schedule 124](#_Toc448178838)

[Table 66: Use case IMS054 - <Staff> View server detail 125](#_Toc448178839)

[Table 67: Use case IMS055 - <Staff> Change server location 127](#_Toc448178840)

[Table 68: Use case IMS056 - <Staff> View IP Address 128](#_Toc448178841)

[Table 69: Use case IMS057 - <Staff> Add IP Address 129](#_Toc448178842)

[Table 70: Use case IMS058 - <Staff> Block IP Address 131](#_Toc448178843)

[Table 71: Use case IMS059 - <Staff> Unblock IP Address 132](#_Toc448178844)

[Table 72: Use case IMS060 - <Staff> View list location 133](#_Toc448178845)

[Table 73: Use case IMS061 - <Staff> Add rack 135](#_Toc448178846)

[Table 74: Use case IMS062 - <Staff> Receive notification 136](#_Toc448178847)

[Table 75: Use case IMS063 - <Staff> View report Blocked IP Address 138](#_Toc448178848)

[Table 76: Use case IMS064 - <Staff> View list task 139](#_Toc448178849)

[Table 77: Use case IMS065 - <Staff> Accept task 140](#_Toc448178850)

[Table 78: Use case IMS066 - <Staff> Confirm task status 141](#_Toc448178851)

[Table 79: Use case IMS067 - <Customer> View request detail 143](#_Toc448178852)

[Table 80: Use case IMS068 - <Customer> View Request History 145](#_Toc448178853)

[Table 81: Use case IMS069 - <Customer> Create request “Add Server” 147](#_Toc448178854)

[Table 82: Use case IMS070 - <Customer> Create request “Bring Server Away” 148](#_Toc448178855)

[Table 83: Use case IMS071 - <Customer> Create request “Assign IP Address” 150](#_Toc448178856)

[Table 84: Use case IMS072 - <Customer> Create request “Change IP Address” 151](#_Toc448178857)

[Table 85: Use case IMS073 - <Customer> Create request “Return IP Address” 153](#_Toc448178858)

[Table 86: Use case IMS074 - <Customer> Create request “Rent Rack” 154](#_Toc448178859)

[Table 87: Use case IMS075 - <Customer> Create request “Return Rack” 156](#_Toc448178860)

[Table 88: Use case IMS076 - <Customer> Cancel request “Add Server” 157](#_Toc448178861)

[Table 89: Use case IMS077 - <Customer> Cancel request “Bring Server Away” 159](#_Toc448178862)

[Table 90: Use case IMS078 - <Customer> Cancel request “Assign IP Address” 161](#_Toc448178863)

[Table 91: Use case IMS079 - <Customer> Cancel request “Change IP Address” 162](#_Toc448178864)

[Table 92: Use case IMS080 - <Customer> Cancel request “Return IP Address” 164](#_Toc448178865)

[Table 93: Use case IMS081 - <Customer> Cancel request “Rent Rack” 165](#_Toc448178866)

[Table 94: Use case IMS082 - <Customer> Cancel request “Return Rack” 167](#_Toc448178867)

[Table 95: Use case IMS083 - <Customer> View server 169](#_Toc448178868)

[Table 96: Use case IMS084 - <Customer> View rented rack 170](#_Toc448178869)

[Table 97: Use case IMS085 - <Shift Manager> View list account 172](#_Toc448178870)

[Table 98: Use case IMS086 - <Shift Manager> Add customer 173](#_Toc448178871)

[Table 99: Use case IMS087 - <Shift Manager> Update customer 174](#_Toc448178872)

[Table 100: Use case IMS088 - <Shift Manager> Add staff 176](#_Toc448178873)

[Table 101: Use case IMS089 - <Shift Manager> Update staff 177](#_Toc448178874)

[Table 102: Use case IMS090 - <Shift Manager> Deactivate account 179](#_Toc448178875)

[Table 103: Use case IMS091 - <Authenticated User> Login 181](#_Toc448178876)

[Table 104: Use case IMS092 - <Authenticated User> Logout 183](#_Toc448178877)

[Table 105: Use case IMS093 - <Authenticated User> Change password 184](#_Toc448178878)

[Table 106: Use case IMS094 - <Authenticated User> Reset password 186](#_Toc448178879)

[Table 107: Use case IMS095 - <Authenticated User> View profile 187](#_Toc448178880)

[Table 108: Data dictionary 190](#_Toc448178881)

[Table 109: Component Dictionary 193](#_Toc448178882)

[Table 110 : Entity dictionary 247](#_Toc448178883)

[Table 111 : Detail data dictionary 251](#_Toc448178884)

[Table 112 : ウェブデータ•ディクショナリ 262](#_Toc448178885)

[Table 113: ウェブ属性データディクショナリ 268](#_Toc448178886)

List of Figures

[Figure 1: Sashimi Waterfall Model 23](#_Toc448178887)

[Figure 2: System Overview Use Case 30](#_Toc448178888)

[Figure 3: <Shift Head> Overview Use Case 31](#_Toc448178889)

[Figure 4: <Shift Head> View request detail 32](#_Toc448178890)

[Figure 5: <Shift Head> Accept request “Add Server” 33](#_Toc448178891)

[Figure 6: <Shift Head> Accept request “Bring Server Away” 35](#_Toc448178892)

[Figure 7: <Shift Head> Accept request “Assign IP Address” 37](#_Toc448178893)

[Figure 8: <Shift Head> Accept request “Change IP Address” 39](#_Toc448178894)

[Figure 9: <Shift Head> Accept request “Return IP Address” 41](#_Toc448178895)

[Figure 10: <Shift Head> Accept request “Rent Rack” 43](#_Toc448178896)

[Figure 11: <Shift Head> Accept request “Return Rack” 45](#_Toc448178897)

[Figure 12: <Shift Head> Process request “Add Server” 47](#_Toc448178898)

[Figure 13: <Shift Head> Process request “Bring Server Away” 49](#_Toc448178899)

[Figure 14: <Shift Head> Process request “Assign IP Address” 50](#_Toc448178900)

[Figure 15: <Shift Head> Process request “Change IP Address” 52](#_Toc448178901)

[Figure 16: <Shift Head> Process request “Return IP Address” 54](#_Toc448178902)

[Figure 17: <Shift Head> Process request “Rent Rack” 56](#_Toc448178903)

[Figure 18: <Shift Head> Process request “Return Rack” 58](#_Toc448178904)

[Figure 19: <Shift Head> Reject request “Add Server” 60](#_Toc448178905)

[Figure 20: <Shift Head> Reject request “Bring Server Away” 62](#_Toc448178906)

[Figure 21: <Shift Head> Reject request “Assign IP Address” 64](#_Toc448178907)

[Figure 22: <Shift Head> Reject request “Change IP Address” 66](#_Toc448178908)

[Figure 23: <Shift Head> Reject request “Assign IP Address” 68](#_Toc448178909)

[Figure 24: <Shift Head> Reject request “Rent Rack” 70](#_Toc448178910)

[Figure 25: <Shift Head> Reject request “Return Rack” 72](#_Toc448178911)

[Figure 26: <Shift Head> Export Procedure 74](#_Toc448178912)

[Figure 27: <Shift Head> Reassign task 75](#_Toc448178913)

[Figure 28: <Shift Head> View daily schedule 77](#_Toc448178914)

[Figure 29: <Shift Head> Write note 78](#_Toc448178915)

[Figure 30: <Shift Head> View server detail 80](#_Toc448178916)

[Figure 31: <Shift Head> Change server location 81](#_Toc448178917)

[Figure 32: <Shift Head> View IP Address 82](#_Toc448178918)

[Figure 33: <Shift Head> Add IP Address 83](#_Toc448178919)

[Figure 34: <Shift Head> Block IP Address 85](#_Toc448178920)

[Figure 35: <Shift Head> Unblock IP Address 86](#_Toc448178921)

[Figure 36: <Shift Head> View list location 87](#_Toc448178922)

[Figure 37: <Shift Head> Add rack 88](#_Toc448178923)

[Figure 38: <Shift Head> Receive notification 90](#_Toc448178924)

[Figure 39: <Shift Head> View report Blocked IP Address 91](#_Toc448178925)

[Figure 40: <Staff> Overview Use Case 93](#_Toc448178926)

[Figure 41: <Staff> View request detail 93](#_Toc448178927)

[Figure 42: <Staff> Process request “Add Server” 95](#_Toc448178928)

[Figure 43: <Staff> Process request “Bring Server Away” 97](#_Toc448178929)

[Figure 44: <Staff> Process request “Assign IP Address” 98](#_Toc448178930)

[Figure 45: <Staff> Process request “Change IP Address” 101](#_Toc448178931)

[Figure 46: <Staff> Process request “Return IP Address” 102](#_Toc448178932)

[Figure 47: <Staff> Process request “Rent Rack” 104](#_Toc448178933)

[Figure 48: <Staff> Process request “Return Rack” 106](#_Toc448178934)

[Figure 49: <Staff> Reject request “Add Server” 108](#_Toc448178935)

[Figure 50: <Staff> Reject request “Bring Server Away” 110](#_Toc448178936)

[Figure 51: <Staff> Reject request “Assign IP Address” 112](#_Toc448178937)

[Figure 52: <Staff> Reject request “Change IP Address” 114](#_Toc448178938)

[Figure 53: <Staff> Reject request “Return IP Address” 116](#_Toc448178939)

[Figure 54: <Staff> Reject request “Rent Rack” 118](#_Toc448178940)

[Figure 55: <Staff> Reject request “Return Rack” 120](#_Toc448178941)

[Figure 56: <Staff> Export Procedure 122](#_Toc448178942)

[Figure 57: <Staff> View daily schedule 123](#_Toc448178943)

[Figure 58: <Staff> View server detail 125](#_Toc448178944)

[Figure 59: <Staff> Change server location 126](#_Toc448178945)

[Figure 60: <Staff> View IP Address 127](#_Toc448178946)

[Figure 61: <Staff> Add IP Address 128](#_Toc448178947)

[Figure 62: <Staff> Block IP Address 130](#_Toc448178948)

[Figure 63: <Staff> Unblock IP Address 131](#_Toc448178949)

[Figure 64: <Staff> View list location 132](#_Toc448178950)

[Figure 65: <Staff> Add rack 134](#_Toc448178951)

[Figure 66: <Staff> Receive notification 135](#_Toc448178952)

[Figure 67: <Staff> View report Blocked IP Address 137](#_Toc448178953)

[Figure 68: <Staff> View list task 138](#_Toc448178954)

[Figure 69: <Staff> Accept task 139](#_Toc448178955)

[Figure 70: <Staff> Confirm task status 140](#_Toc448178956)

[Figure 71: <Customer> Overview Use Case 142](#_Toc448178957)

[Figure 72: <Customer> View request details 142](#_Toc448178958)

[Figure 73: <Customer> View Request History 144](#_Toc448178959)

[Figure 74: <Customer> Create request “Add Server” 145](#_Toc448178960)

[Figure 75: <Customer> Create request “Bring Server Away” 147](#_Toc448178961)

[Figure 76: <Customer> Create request “Assign IP Address” 149](#_Toc448178962)

[Figure 77: <Customer> Create request “Change IP Address” 150](#_Toc448178963)

[Figure 78: <Customer> Create request “Return IP Address” 152](#_Toc448178964)

[Figure 79: <Customer> Create request “Rent Rack” 153](#_Toc448178965)

[Figure 80: <Customer> Create request “Return Rack” 155](#_Toc448178966)

[Figure 81: <Customer> Cancel request “Add server” 156](#_Toc448178967)

[Figure 82: <Customer> Cancel request “Bring Server Away” 158](#_Toc448178968)

[Figure 83: <Customer> Cancel request “Assign IP Address” 160](#_Toc448178969)

[Figure 84: <Customer> Cancel request “Change IP Address” 161](#_Toc448178970)

[Figure 85: <Customer> Cancel request “Return IP Address” 163](#_Toc448178971)

[Figure 86: <Customer> Cancel request “Rent Rack” 164](#_Toc448178972)

[Figure 87: <Customer> Cancel request “Return Rack” 166](#_Toc448178973)

[Figure 88: <Customer> View server 168](#_Toc448178974)

[Figure 89: <Customer> View rented rack 169](#_Toc448178975)

[Figure 90: <Shift Manager> Overview Use Case 170](#_Toc448178976)

[Figure 91: <Shift Manager> View list account 171](#_Toc448178977)

[Figure 92: <Shift Manager> Add Customer 172](#_Toc448178978)

[Figure 93: <Shift Manager> Update customer 173](#_Toc448178979)

[Figure 94: <Shift Manager> Add Staff 175](#_Toc448178980)

[Figure 95: <Shift Manager> Update Staff 176](#_Toc448178981)

[Figure 96: <Shift Manager> Deactivate account 178](#_Toc448178982)

[Figure 97: <Authenticated User> Overview Use Case 179](#_Toc448178983)

[Figure 98: <Authenticaed User> Login 180](#_Toc448178984)

[Figure 99: <Authenticaed User> Logout 182](#_Toc448178985)

[Figure 100: <Authenticaed User> Change password 183](#_Toc448178986)

[Figure 101: <Authenticaed User> Reset password 185](#_Toc448178987)

[Figure 102: <Authenticaed User> View profile 186](#_Toc448178988)

[Figure 103: Conceptual Diagram 189](#_Toc448178989)

[Figure 104: System architecture design 191](#_Toc448178990)

[Figure 105 : Component Diagram 192](#_Toc448178991)

[Figure 106 : Class Diagram 195](#_Toc448178992)

[Figure 107: Sequence Diagram <Customer> Add server 204](#_Toc448178993)

[Figure 108: Sequence Diagram <Customer> Cancel request Add New Server 205](#_Toc448178994)

[Figure 109: Sequence Diagram <Customer> Return IP 206](#_Toc448178995)

[Figure 110: Sequence Diagram <Customer> Rent rack 207](#_Toc448178996)

[Figure 111: Sequence Diagram <Shift Head> Approve request Assign IP 208](#_Toc448178997)

[Figure 112: Sequence Diagram<Shift Head> Approve request Add New Server 211](#_Toc448178998)

[Figure 113: Sequence Diagram <Shift Head> Approve request Change IP 211](#_Toc448178999)

[Figure 114: Sequence Diagram <Shift Head> Approve request Rent Rack 212](#_Toc448179000)

[Figure 115: Sequence Diagram <Shift Head> Reject request Assign IP 213](#_Toc448179001)

[Figure 116: Sequence Diagram <Shift Head> Reject request Add Server 214](#_Toc448179002)

[Figure 117: Sequence Diagram <Shift Head> Reassign Task 215](#_Toc448179003)

[Figure 118: Sequence Diagram <Shift Head> Write note 216](#_Toc448179004)

[Figure 119: Sequence Diagram <Shift Head> Add New IP 217](#_Toc448179005)

[Figure 120: Sequence Diagram <Shift Head> Add New Rack 218](#_Toc448179006)

[Figure 121: Sequence Diagram <Shift Head> Export Procedure 219](#_Toc448179007)

[Figure 122: Sequence Diagram <Shift Head> Block IP 220](#_Toc448179008)

[Figure 123: Sequence Diagram <Shift Head> Deactivate IP Range 221](#_Toc448179009)

[Figure 124: Sequence Diagram <Shift Manger> Add New Staff 222](#_Toc448179010)

[Figure 125: Sequence Diagram <Shift Manger> Deactivate Account 223](#_Toc448179011)

[Figure 126: Sequence Diagram <Shift Manger> Edit Staff Profile 224](#_Toc448179012)

[Figure 127 : Entity relationship diagram 246](#_Toc448179013)

[Figure 128: Flowchart of Generate IP Address Range 253](#_Toc448179014)

[Figure 129: Flowchart of Generate IP Address Range 255](#_Toc448179015)

[Figure 130: Flowchart of Find list of available Racks 257](#_Toc448179016)

[Figure 131: State Machine Diagram for Request Offline Status 258](#_Toc448179017)

[Figure 132: State Machine Diagram for Request Online Status 258](#_Toc448179018)

[Figure 133: State Machine Diagram for Staff Status 259](#_Toc448179019)

[Figure 134: State Machine Diagram for Server Status 259](#_Toc448179020)

[Figure 135: ウェブサイトアプリケーション物理的なダイアグラム 261](#_Toc448179021)

[Figure 136: 「カスタマー」新しいサーバーを追加するリクエスト送信 271](#_Toc448179022)

[Figure 137: 「カスタマー」ラックを復帰するリクエスト送信 271](#_Toc448179023)

[Figure 138: 「カスタマー」IPアドレスを変更するリクエストをキャンセル 272](#_Toc448179024)

[Figure 139: 「人員」新しいIPアドレスを追加 272](#_Toc448179025)

[Figure 140: 「人員」新しいラックを追加 272](#_Toc448179026)

[Figure 141: 「人員」新しいサーバーを追加するリクエストを承認 273](#_Toc448179027)

[Figure 142: 「人員」ラックを借りるリクエストを拒否 273](#_Toc448179028)

[Figure 143: 「人員」サーバーの位置を変更 274](#_Toc448179029)

[Figure 144: 「人員」IPアドレスを割り当てるリクエストを承認 274](#_Toc448179030)

[Figure 145: 「管理」新しいスタッフを追加 274](#_Toc448179031)

[Figure 146: デプロイメントパッケージの準備 297](#_Toc448179032)

[Figure 147: 「Internet Information System」 1 298](#_Toc448179033)

[Figure 148: 「Internet Information System」 2 298](#_Toc448179034)

[Figure 149: 「Internet Information System」 3 299](#_Toc448179035)

[Figure 150: 「Internet Information System」 4 299](#_Toc448179036)

[Figure 151: サーバのウェバーアプリケーションをデプロイ。 300](#_Toc448179037)

[Figure 152: 「Add Website」 １ 300](#_Toc448179038)

[Figure 153: 「Add Website」 2 301](#_Toc448179039)

[Figure 154: “Add Server“のリクエストを作成する 302](#_Toc448179040)

[Figure 155: “Add Server“のきるエスとをプロセスする 303](#_Toc448179041)

[Figure 156: IPアドレスを割り当てる 304](#_Toc448179042)

[Figure 157: 位置を割り当てる 304](#_Toc448179043)

[Figure 158: 手作りをレポートする 305](#_Toc448179044)

[Figure 159: スタッフにタスクを割り当てる 306](#_Toc448179045)

[Figure 160: タタスクを再割り当てする 307](#_Toc448179046)

[Figure 161: ラックを追加する 307](#_Toc448179047)

[Figure 162: IPアドレスを追加する 308](#_Toc448179048)

[Figure 163: IPアドレスをブロックする 309](#_Toc448179049)

[Figure 164: ブロックしたIPアドレスのレポートを見る 310](#_Toc448179050)

[Figure 165: スケジュールを見る 310](#_Toc448179051)

[Figure 166: 通知が出る 311](#_Toc448179052)

Definitions, Acronyms, and Abbreviations

|  |  |
| --- | --- |
| Name | Definition |
| IMS | Information Management System |

Table 1: Definitions, Acronyms, and Abbreviations

# Introduction

## Project Information

* + Project name: **Build a Information Management System for a datacenter**
  + Project Code: **IMS**
  + Product Type: **Web Application**
  + Start Date: **4th January, 2016**
  + End Date:

## Introduction

In the “Information technology age”, the need of using servers as data storage, hosting website or even to archive useful softwares. Normally, people prefer rental server or entrusting their servers in data center. One of the reasons is because the cost to buy and maintain server is so expensive, and other related matters such as space, power, cooling, bandwidth, and physical security(copy data, computer burglary,..). In order to cut down amount of expenses, the individuals or companies often entrust their servers or rent servers at the prestigious data center.

Data center is the place that has good condition to run and maintain server. In current situation, some data centers are still facing many difficulties. For instance, customer information, sever configuration or IP address mostly managed by Excel or Word. It causes a lot of time and efforts not only for staff in data center, but also the customer.

## Current Situation

Management of a huge system as data center is really a big deal. There are not only 24/24 server monitoring, but also manage and maintain other infrastructure such as network, temperature, cables and so on. Manually managing will take a lot of time and efforts, even more human errors. It will be annoying to customer if their server information is tracked incorrectly. They would be in trouble with lots of nonsensical procedure. Or when IP address of a server is changed, staff has to find the server’s location to change the IP tag on it. It must take time to find the location even in a small data center.

## Problem Definition

Below are disadvantages of current situation:

* Customer-related and server-related information can be lost.
* Must have a large storage to save information.
* Waste lots of time of data center’s staff and customers.
* Waste lots of efforts of data center’s staff and customers.
* Sometimes cause conflict between data center’s staff and customers.
* Cause dissatisfaction to the customers when they use data center’s service.
* Very difficult to manage information when too many servers are entrusted.
* Unprofessional process, losing trust with customers.
* Need many staff to manage.

## Proposed Solution

The solution of these problems is to build a website named “Information Management System for a datacenter”. This website can help the staff of data center to search and handle customer information, server information, server placement, and IP address allocation faster and easier. Information can be stored and accessed quickly and safely.

IMS has following functions:

### Feature functions

* **Create request**:
  + Customer can send request for their need instead of contacting by phone.
  + Request status will be tracked and notified by both email and the IMS system.
  + Customer can manage his current and old requests by the system.
  + Customer also can observe his servers and retal IP addresses, racks.
* **Customer information management**:
* Only shift manager can create and update customer’s information. If customer stops using data center’s service, shift manager will deactivate his account.
* **Server information management**:
* Customer can be able to view their server’s information and related information such as IP addresses or location just in one page.
* Staff and customer can easily find server and its current status.
* **Server location management**:
  + - * + Staff can add rack (where server is placed, a rack has 42 location) to the system.
        + Staff can change server location if necessary.
        + By searching for server, its current location will be showed to help staff find the physical server faster.
        + The system also remind staff whether server can be able to placed in a particular rack.
* **IP address management**:
* Staff can add new range of IP address into the system.
* They also can block or unblock IP address if necessary.
* Search available/unavailable IP address quickly.
* **Blocked IP address report**
* This system can help staff to create report of blocked IP address.
* **Task assignment**:
  + Shift head can assign task (process request) to another staff if he’s busy.
  + Staff will confirm his work afterwards.

### Advantages and disadvantages

* Advantages:
* Support staff managing information easier and faster, save time and reduce effort of staff.
* Customer can view information of their servers immediately by this system.
* Reduce conflicts, satisfy customer by meeting their need.
* Avoid mistakes by human as much as possible.
* Can create report to make a fast decision.
* Disadvantages:
* Initially, it takes time to input information into the system.
* The staff must spend time to learn how to use the system and practice to use expertly.
* A few problems can be happen and the system cannot cover all of the functions.

# Software Project Management Plan

## Project organization

### Software Process Model

Project is developed under Sashimi Waterfall Model.




Figure 1: Sashimi Waterfall Model

For more information: <http://www.waterfall-model.com/sashimi-waterfall-model/>

The purpose of applying Sashimi Waterfall model for IMS-datacenter is because of:

* Requirements of the project may be made clearly and difficult to change.
* In current phrase, if the error which in previous phrase or the update occur, we can return and fix it.

# Software Requirement Specification

## User Requirement Specification

### Shift Head requirement

* A group has one shift head and two staff. Shift head has higher authority of using the system than staff. Shift head can use the following functions:
  + View request detail
  + Accept request
  + Process request
  + Reject request
  + View server detail
  + View IP Address
  + View list location
  + View report
  + View daily schedule
  + Add IP Address
  + Add rack
  + Change server’s location
  + Receive notification (customer’s request status, unfinished task)
  + Export procedure
  + Assign task
  + Reassign task
  + Write note about “Pending” and “Processing” requests
  + View profile
  + Change password

### Staff requirement

* Staff is a person who supports shift head to observe data centre’s information. Staff can only view data and be able to process a request if assigned. These are some functions staff can use:
  + View request detail
  + Process request (if assigned)
  + Reject request (if assigned)
  + View server detail
  + View IP Address
  + View list location
  + View report
  + View daily schedule
  + Add IP Address
  + Add rack
  + Change server’s location
  + Receive task
  + Export procedure (if assigned)
  + View profile
  + Change password

### Shift Manager requirement


* There’s only one manager who takes charge in managing this system. He is super user who can use more functions than shift head as below:
  + Create customer account
  + Update customer account
  + Create staff account
  + Update staff account
  + Deactivate account
  + Configure system

### Customer requirement

* Customer is a person who owns servers and want to keep it in a good condition. Customer interacts with the system when he wants to make a request or observe his server’s information. With customer role, the system will support some functions as below:
  + Create request “Add server”, “Bring Server Away”, “Assign IP Address”, “Change IP Address”, “Return IP Address”, “Rent Rack”, Return Rack”
  + Cancel request
  + View request history
  + View his server’s information
  + View his rented racks
  + View profile
  + Change password

## System Requirement Specification

### System Overview Use Case



*Figure 2: System Overview Use Case*

## Conceptual Diagram




Figure 103: Conceptual Diagram

**Data Dictionary**

|  |  |
| --- | --- |
| Entity Data dictionary: describe all content of all entities | |
| Entity Name | **Description** |
| Server | Contain the server information in data center. |
| Status | Contain all of statuses of objects in data center. |
| Location | Contain all location information in data center. |
| Rack | Contain all racks information which are putting in data center. |
| Log | Contain all logs about object’s changes in data center. |
| Role | Contain all roles in the system. |
| Request | Contain all request content which was sent by customer. |
| Account | Contain all user information in the system. |
| Note | Contain all note which was wrote by previous shift for the next shift. |
| TempRequest | Contain temporary detail of all requests. |
| IPAddressPool | Contain all IP Addresses information which data center is keeping. |
| RequestType | Contain all types of request. |
| TypeOfLog | Contain all types of log. |
| Group | Contain all shift group of data center. |
| AssignedShift | Contain which group is in which shift each day. |
| Shift | Contain started time and ended time of each shift group. |
| Notification | Contain all notification information. |
| Task | Contain all contents of each task. |

Table 108: Data dictionary

# Software Design Description

## System Architecture Design

Figure 104: System architecture design

We use MVC architecture style to develop IMS web. Specifically, customized it as convenient and suitable as possible to meet the customer’s requirement.

Controller: Receive requests from clients and transfers to Business to handle request then use processed result from Business to render View and return view to clients.

View: handles for display data from Model. The creation of View is under control of Controller.

Model: is generated by mapping database table by Entity Framework 6, Model is used like a data transfer object between the system and database.

Business: Handles the business logic of the system.

## Component Diagram




Figure 105 : Component Diagram

|  |  |
| --- | --- |
| Component Dictionary: Describes components | |
| Controller | Contain all controllers in the system. |
| View | Contain all views in the system. |
| Business | Contain all business logic processing in the system. |
| Model | Entity Framework 6 mapping models. |
| Smtp | Component is used to send asynchronous emails. |
| EntityFramework | Component is used to map database table, generate Model. |
| SignalR | Library which is used to add notification, a sort of "real-time" web functionality to ASP.NET application. |
| Newtonsoft.Json | A popular high-performance JSON framework for .NET. |
| Common Helper | Contain common libraries which are used to develop the system. |

Table 109: Component Dictionary

## Detailed Description

### Class Diagram





Figure 106 : Class Diagram

### Interactive Diagram

#### <Customer> Add server


**Summary:** This diagram shows how the customer add new server into data center.



*Figure 107: Sequence Diagram <Customer> Add server*


#### <Shift Head> Complete request Add Server

**Summary:** This diagram shows how Shift Head approve the request Add New Server



*Figure 112: Sequence Diagram<Shift Head> Complete request Add New Server*

#### <Shift Head> Add New IP

**Summary:** This diagram shows how Shift Head add new IP into data center

*Figure 119: Sequence Diagram <Shift Head> Add New IP*

## Database Design

### Entity relationship diagram




Figure 127 : Entity relationship diagram

### 6.2. Physical Diagram



Table 110 : Entity dictionary

## Algorithms

### Generate AssignedShift

#### Problem definition

* User need to know which group will work on which shift. Therefore, the system must save list Assigned Shift. Every 24 hours, the system will check once and generate AssignedShift if necessary.

#### Attribute definition

* AssignedShift: includes list of Assigned Shift Information; Shift: includes list of Shifts in 1 day; Group: includes list of Groups in data center
* Each Assigned Shift in list AssignedShift includes attributes: ShiftCode, GroupCode, StartTime, EndTime.

#### Solution

* Step 1: Every 24 hours, system will check once to generate.

Get LastDate = AssignedShift[LastIndex].StartTime.Date

* Step 2: If LastDate in table AssignedShift of database minus today < 3, system will generate for next 28 days from the day after LastDate 1 day.
* Step 3: Add list into AssignedShift of database.

#### Complexity

* The complexity of this algorithm is define the start date and the end date to generate list of AssignedShift

#### Flowchart




Figure 128: Flowchart of Generate IP Address Range

### Generate IP Address Range

#### Problem definition

* User request to add new IP Address Range. After user inputs information include: IP Address in a range, netmask of that range, the condition for gateway; the system will generate new IP Address Range automatically and add into IPAddressPool.

#### Attribute definition

* IPAddressPool: includes list of IP Addresses in data center
* Each IP Address of list IP Addresses include attributes: IPAddress, Gateway, NetworkIP, Subnetmask, Staff, RegisteredDate, StatusCode, IsDefault

#### Solution

* Step 1: By the Netmask, find out the Subnetmask of Range.
* Step 2: With inputted Netmask, find the number of ranges and base number of head IP Addresses.
* Step 3: Find all head IP Addresses of all ranges.

headIP[i] = base number \* i (0 ≤ i < number of ranges)

* Step 4: Base on inputted IP Address, find out the head IP Address of this range.
* Step 5: From the head IP Address of range, define all IP Addresses of this range.
* Step 6: From list of IP Addresses, define Gateway following condition and define NetworkIP.
* Step 7: Add list IP Addresses to IPAddressPool.

#### Complexity

* The complexity of this algorithm is define the range which user want to generate because for each netmask may have one or more range.

#### Flowchart

Figure 129: Flowchart of Generate IP Address Range

### Find list of available Racks

#### Problem definition

* When user want to assign location for new server or change location of server, the system will show list of available racks for user select location.

#### Attribute definition

* AvailableLocation: includes list locations of available racks.
* Each Location of list AvailableLocation include attributes: LocationCode, RackName, RackUnit, ServerCode.

#### Solution

* Step 1: Get list location of each rack
* Step 2: Calculate sum of the power which was used in rack
* Step 3: Find racks which have (rack power – sum used power) > server power
* Step 4: From list available racks about power, find the max size of blank space of each rack.
* Step 6: Find list racks which have max size > size of server
* Step 7: Get list locations of available racks.

#### Complexity

* The complexity of this algorithm is define racks which have size of blank space bigger than size of server.

#### Flowchart




Figure 130: Flowchart of Find list of available Racks

### State machine diagram for Request Offline Status

Figure 131: State Machine Diagram for Request Offline Status

### State machine diagram for Request Online Status

*Figure 132: State Machine Diagram for Request Online Status*

### State machine diagram for Task Status

*Figure 133: State Machine Diagram for Staff Status*

### State machine diagram for Server Status




Figure 134: State Machine Diagram for Server Status

# Tasksheet

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No.** | **Product Deliverables** | **Task** | **Lê Thị Thu Hà** | **Huỳnh Lâm Hà Tiên** | **Unit** | **Size** |
| 1 | Report1 - Introduction | Project Information | **O** |  |  |  |
| Introduction | **O** |  |  |  |
| Curent Situation | **O** |  |  |  |
| Problem Definition |  | **O** |  |  |
| Proposed Solution |  | **O** |  |  |
| Function Requirements |  | **O** |  |  |
| Role and Responsibility | **O** |  |  |  |
| Review and Merger document | **O** |  |  |  |
| 2 | Report2- Software Project Management Plan | Problem Definition | **O** |  |  |  |
| Project organization | **O** |  |  |  |
| Project management plan |  | **O** |  |  |
| Coding Convention |  | **O** |  |  |
| Review and Merger document | **O** |  |  |  |
| 3 | Report 3- Software Requirement Specification | **User Requirement Specification** |  |  |  |  |
| Customer requirement | **O** |  |  |  |
| Shift head requirement | **O** |  |  |  |
| Shift manager requirement | **O** |  |  |  |
| Staff requirement | **O** |  |  |  |
| **System Requirement Specification** |  |  |  |  |
| External Interface Requirements |  | **O** |  |  |
| **Funtional Requirement** |  |  |  |  |
| System Overview Usecase | **O** |  |  |  |
| List Of Use Case |  |  |  |  |
| Create requests | **O** |  |  |  |
| Accept requests | **O** |  |  |  |
| Process requests | **O** |  |  |  |
| Cancel requests | **O** |  |  |  |
| Reject requests | **O** |  |  |  |
| Assign task | **O** |  |  |  |
| Reassign task | **O** |  |  |  |
| Confirm task status | **O** |  |  |  |
| Receive notification | **O** |  |  |  |
| Add IP address |  | **O** |  |  |
| Block/Unblock IP address |  | **O** |  |  |
| View report block IP address |  | **O** |  |  |
| Add rack |  | **O** |  |  |
| View daily schedule |  | **O** |  |  |
| Write note |  | **O** |  |  |
| Change server location |  | **O** |  |  |
| Change password |  | **O** |  |  |
| Manage account (CRUD) |  | **O** |  |  |
| **Non-fuctional Requirement** |  | **O** |  |  |
| Usability |  |  |  |  |
| Reliability |  |  |  |  |
| ... |  |  |  |  |
| Conceptual diagram |  | **O** |  |  |
| Review and Merger document | **O** |  |  |  |
|  |  | System Architectural Design |  | **O** |  |  |
| Component Diagram |  | **O** |  |  |
| **Detail Desciptions** |  |  |  |  |
| **Class diagram** | **O** |  |  |  |
| Class diagram explanation | **O** |  |  |  |
| **Sequence Diagram** |  |  |  |  |
| <Customer> Create request "Add Server" | **O** |  |  |  |
| <Customer> Cancel request "Add Server" | **O** |  |  |  |
| <Customer> Create request "Return IP Address" | **O** |  |  |  |
| <Customer> Create request "Rent Rack" | **O** |  |  |  |
| <Shift head> Complete request "Assign IP Address" | **O** |  |  |  |
| <Shift head> Complete request "Add server" | **O** |  |  |  |
| <Shift head> Complete request "Change IP Address" | **O** |  |  |  |
| <Shift head> Complete request "Rent Rack" | **O** |  |  |  |
| <Shift head> Reject request "Assign IP Address" | **O** |  |  |  |
| <Shift head> Reject request "Add server" | **O** |  |  |  |
| <Shift head> Reassign task | **O** |  |  |  |
| <Shift head> Write note |  | **O** |  |  |
| <Shift head> Add new IP address |  | **O** |  |  |
| <Shift head> Add new rack |  | **O** |  |  |
| <Shift head> Approve change IP request |  | **O** |  |  |
| <Shift head> Export procedure |  | **O** |  |  |
| <Shift head> Block IP address |  | **O** |  |  |
| <Shift head> Deactivate IP range |  | **O** |  |  |
| <Shift manager> Adds new staff |  | **O** |  |  |
| <Shift manager> Deactivate account |  | **O** |  |  |
| <Shift manager> Edit staff profile |  | **O** |  |  |
| **User interface** |  |  |  |  |
| **Logical Database design** |  |  |  |  |
| Logical Diagram |  | **O** |  |  |
| Data Dictionary |  | **O** |  |  |
| **Algorithms** |  |  |  |  |
| Generate assigned shift |  | **O** |  |  |
| Generate IP address range |  | **O** |  |  |
| Find list of available racks |  | **O** |  |  |
| State machine diagram for offline request status | **O** |  |  |  |
| State machine diagram for online request status | **O** |  |  |  |
| State machine diagram for offline task status |  | **O** |  |  |
| State machine diagram for offline server status |  | **O** |  |  |
| Review and Merger document | **O** |  |  |  |
| 5 | Report 5 - Software Implementation and Test Document | **Physical Database** |  |  |  |  |
| Diagram | **O** |  |  |  |
| Data Dictionary |  | **O** |  |  |
| **Setup Environment** | **O** |  | 1 | 4 |
| **Shift Head Module** |  |  |  |  |
| Accept requests | **O** |  | 1 | 1 |
| Assign task | **O** |  | 1 | 2 |
| Reassign task | **O** |  | 1 | 2 |
| Add note |  | **O** | 1 | 1 |
| **Staff Module** |  |  |  |  |
| Accept task | **O** |  | 1 | 1 |
| Confirm task | **O** |  | 1 | 1 |
| View list task | **O** |  | 1 | 2 |
| **Shift Head/Staff/ Manager Module** |  |  |  |  |
| View list notification | **O** |  | 1 | 1 |
| View list requests | **O** |  | 1 | 2 |
| View requests's detail | **O** |  | 7 | 3 |
| Complete requests | **O** |  | 7 | 3 |
| Reject requests | **O** |  | 7 | 2 |
| View list servers | **O** |  | 1 | 2 |
| View server detail | **O** |  | 1 | 3 |
| View schedule |  | **O** | 1 | 3 |
| View list location |  | **O** | 1 | 2 |
| Add rack |  | **O** | 1 | 1 |
| Change server location |  | **O** | 1 | 3 |
| View list IP Address |  | **O** | 1 | 2 |
| Add IP address range |  | **O** | 1 | 4 |
| Deactivate IP address range |  | **O** | 1 | 1 |
| Block/Unblock IP address |  | **O** | 2 | 1 |
| View report block IP address |  | **O** | 1 | 2 |
| **Shift Manager Module** |  |  |  |  |
| Create, Update, Deactivate account |  | **O** | 2 | 3 |
| View all accounts |  | **O** | 1 | 2 |
| **Customer Module** |  |  |  |  |
| Create requests | **O** |  | 7 | 3 |
| Cancel requests | **O** |  | 7 | 2 |
| View request details | **O** |  | 7 | 2 |
| View request hisory | **O** |  | 1 | 2 |
| View customer's servers | **O** |  | 1 | 2 |
| View customer's racks |  | **O** | 1 | 2 |
| **Authenticated Module** |  |  |  |  |
| Login |  | **O** | 1 | 1 |
| Logout |  | **O** | 1 | 1 |
| Change password |  | **O** | 1 | 1 |
| Reset password |  | **O** | 1 | 1 |
| View account's profile |  | **O** | 1 | 2 |
| **System Module** |  |  |  |  |
| Send email | **O** |  | 3 | 2 |
| Generate shift |  | **O** | 1 | 4 |
| **Notification Module** | **O** |  |  | 3 |
| **Basic layout** |  | **O** |  | 2 |
| **Write Test case** |  | **O** |  |  |
| **Perform Testing** | **O** | **O** |  |  |
| 6 | Report 6 - Software User's Manual | Installation Guide Japanese version | **O** |  |  |  |
| User’s Guide Japanese version | **O** |  |  |  |